Release Plan - Wilmington Website for Student Registration for Class

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **Sprint 1 (Week 4)** | **Sprint 2 (Week 5)** | **Sprint 3 (Week 6)** | **Sprint 4 (Week 7)** |
| Home page | Header;  Graphic; | Class List; |  | Revised text; |
|  | Program List; |  |  | Contact Information; |
|  |  |  |  | Well arranged page setup; |
| Sub-page | Sub-pages for each program; | Header; |  |  |
|  |  | Class Information; |  |  |
| Functionality | Drop-down window for program list; | Submitting Button; | Popup window for registration; | Final testing done; |
|  | Class Link for each program; |  | Confirmation Notice; |  |
|  |  |  | Confirm Information; |  |
|  |  |  | Cost Calculation; |  |